### Risk Management

### 404 Book Not Found

### University of Advancing Technology

### NTS405 – Incident Response

### February 23, 2025

### Risk Management Plan

### 1. Introduction

The purpose of this document is to highlight the risks identified by our risk management team, place them on a hierarchy of importance, and discuss mitigation strategies for the most potentially impactful risks identified. The risks were identified from a point of view that would affect IT operations, but some of them widen the scope to how these risks will affect business operations as a whole.

### 2. Risk Management Team

- Jaylan and Lucy – Initial risk identification

- Emily – Risk hierarchy ordering, mitigation strategies, and monitoring

- Andrew – Reviewing and revisioning policies and proofreading

- Chris – Quality control

### 3. Risk Identification

Identify potential risks associated with the project/organization. (Add as many risks as needed to the table) Include but not limited to

- Financial risks

- Operational risks

- Technical risks

- Legal and regulatory risks

- Environmental risks

- Human resources risks

| Risk Name | Risk Type | Note |
| --- | --- | --- |
| Revenue Drop due to Digital Competition | Financial | Digital competition is reducing the sales |
| Unexpected Equipment Replacement Expenses | Financial | Old POS systems may need replacement |
| Inventory Management Issues | Financial | Too much stock causes cash flow issues |
| Economic Downturns | Financial | Economic downturns lower customer spending |
| Supply Chain Interruptions | Operational | Delays in supplies impact sales |
| Inventory Management System Failures across sites | Operational | Inventory system failures causes stock issues |
| Staff Shortages during peak seasons | Operational | Not enough staff during busy times |
| Operational Errors due to Inadequate Training | Operational | Lack of training leads to mistakes |
| POS System Failures across sites | Technical | POS failures stop transactions |
| Cybersecurity Breaches/Threats | Technical | Cyber attacks cause financial losses by shutting down services to fix issues |
| On-Premises Server Architecture Failure | Technical | Server failures cause downtime |
| Customer Data Privacy Infractions | Legal & Regulatory | Data privacy issues lead to fines |
| Sales Tax Compliance Errors | Legal & Regulatory | Tax calculation errors may lead to fines |
| ADA Compliance Issues at Physical Locations | Legal & Regulatory | Not following ADA rules can cause problems |
| Regulatory Non-Compliance | Legal & Regulatory | Regulations issues may lead to fines |
| Extended Power Outages | Environmental | Power outages stop operations |
| Natural Disasters at Shop Sites | Environmental | Natural disasters may damage stores |
| HVAC System Failures | Environmental | HVAC failures can harm stored books |
| Employee | Human Resources | Losing key employees affect business |
| Theft and Vandalism | Human Resources | Theft and vandalism cause losses of inventory or important network components |

### 4. Risk Assessment

Assess each identified risk based on (Risk Matrix)

- Impact High, medium, or low

- Likelihood High, medium, or low

- Overall Risk Rating Calculate by combining impact and likelihood scores

|  | Possible Damage | 1 | 2 | 3 | 4 |
| --- | --- | --- | --- | --- | --- |
| Likelihood |  |  |  |  |  |
| 1 |  |  |  |  |  |
| 2 |  |  |  | 7 , 8 , 10 |  |
| 3 |  |  |  | 2 , 6 | 1 , 3 , 9 |
| 4 |  |  |  |  | 4 , 5 |

| Risk Name | Risk Ranking | Priority Level (H,M,L) | Notes |
| --- | --- | --- | --- |
| Revenue Drop | 1 | High | Digital competition is reducing the sales |
| Inventory Management Issues | 2 | High | Too much stock causes cash flow issues |
| Employee | 3 | High | Losing key employees affect business |
| Supply Chain Interruptions | 4 | High | Delays in supplies impact sales |
| Cybersecurity Breaches/Threats | 5 | High | Cyber-attacks cause financial losses by shutting down services to fix issues |
| POS System Failures | 6 | High | POS failures stop transactions |
| Natural Disasters | 7 | Medium | Natural disasters may damage stores |
| Regulatory Non-Compliance | 8 | Medium | Regulations issues may lead to fines |
| Extended Power Outage | 9 | High | Power outages stop operations |
| Theft and Vandalism | 10 | Medium | Theft and vandalism cause losses of inventory or important network components |

### 5. Risk Mitigation/Management Strategies

For the 3 most impactful risks, outline strategies to mitigate or manage the risk. Include

- Revenue Drop

  - Preventative Measures – Stand out by offering unique products, embracing new technology, and staying competitive with pricing

  - Backup Plan – Explore new ways to make money, cut back on unnecessary costs, and look for partnerships and growth with other businesses

  - Transfer – Get insurance to protect against business interruptions and outsource tasks that are not central to business

  - Acceptance- Invest in research and development, keep an eye on trends, and be ready to adapt to a new approach as needed.

- Cybersecurity Threats

  - Preventative Measures – make strong security measures, have employee training, require two-factor authentication, and regularly check your systems for vulnerabilities

  - Backup Plan – Create a plan for how to respond to security incidents, make sure data is backed up, and have communications strategies

  - Transfer – Get cyber insurance and require security agreements with potential vendors and partners

  - Acceptance – constantly watch for threats and criticize measures that will address the most significant risks

- Interrupted Supply Chain

  - Preventative Measures include using multiple suppliers, improving the tracking of your supply chain, and keeping extra inventory on hand as a buffer.

  - Backup Plan – have a backup supplier ready, consider sourcing locally, and develop alternative shipping plans

  - Transfer – get insurance for supply chain disruption and set a contract that shares the risk with other parties

  - Acceptance – Prepare for potential disruptions and keep customers informed of any issues

### 6. Risk Monitoring and Control

Describe the process for ongoing monitoring and control of risks throughout the project/organization lifecycle. Include

- Regular Risk Assessment

  - Conduct risk assessments to identify new risks

  - Reevaluate existing risks to determine their impact and likelihood to see if it has changed

  - Update the risk register with the findings

- Reporting Mechanisms

  - Use reports to track risk status

  - Establish communication channels for risk escalation

  - Make sure to give partners timely updates on critical risks

- Actions in Response to Changes in Risk Status

  - Implement mitigation plans for any new risks

  - Adjust strategies and resources as needed

  - Do follow-up reviews to make sure risk responses are effective

### 7. Communication Plan

Outline how risk-related information will be communicated within the project/organization team and to stakeholders. Include

- Frequency of updates

  - Weekly or monthly risk status reports

  - Quick updates for critical risks

  - Regular risk review meetings

- Channels of communication

  - Email reports

  - In-person or virtual meetings

- Key stakeholders

  - Project team members

  - Senior management/executives

### 8. Documentation and Reporting (Ignore)

Specify the documentation requirements for recording and reporting risk-related information. Include

- Risk register template (List of Risks)

- Incident reporting forms (We don’t have them because nothing has happened to the company yet)

- Risk assessment reports (Risk Matrix)

9. Review and Revision

Detail how and when the risk management document will be reviewed and revised. Include

- Previously identified risks will be reviewed quarterly to assess for continued risk, changes in how that risk may occur, or technologies introduced that eliminate a risk.

- Criteria for triggering revisions:

  - Any incident listed above occurring will begin immediate risk reevaluation and policy revision.

  - Quarterly reviews that expose a critical flaw in existing conditions.

  - Separate occasions that introduce an important development to security that should be implemented immediately.

- Process for updating the document:

  - Risks will be reidentified and placed on the risk matrix

  - Mitigation strategies will be reassessed and detailed in a new draft of the risk management document.

  - The changes will be reviewed by IT management and made official.

  - 1-2 IT employees will be designated to develop a new training seminar for other employees to attend to acknowledge new mitigation strategies.

  - Newly developed mitigation strategies will be presented before higher-ups to gain funding if required.

Reference

Zul. (2024, April 5). The risks in a bookstore business. PublishingState.com. https://publishingstate.com/risks-in-a-bookstore-business/2024